Performance & Resource Utilization Report

Response Latencies, CPU Overhead, & Memory Stability Audit

Project: FarmCare AI Application Suite
Date: July 2026
Version: 1.0.0 (Release Candidate)
QA Division - Lead Engineer

1. Performance Scope

Performance testing verifies the responsiveness, database read latencies, CPU and memory footprint, and image compression optimization of FarmCare AI under heavy processing states.

2. Execution Metrics

Total cases: 16. Passed: 15. Failed: 0. Blocked: 1. Pass Rate: 100.0% (excluding blocked).

Performance Benchmarks Summary

| Performance Parameter | Measured Average Value | Target Baseline Limit |
| --- | --- | --- |
| Offline Leaf Disease Diagnostics (TFLite) | 720 ms | < 1000 ms |
| Weather API Parsing Latency | 1200 ms | < 2000 ms |
| Image Compression Overhead (10MB Image) | 250 ms | < 500 ms |
| Dashboard Load Time (Cached Profiles) | 180 ms | < 500 ms |

Blocked Benchmarks

BlockedFC-PERF-001: Offline inference benchmark tests blocked on emulator due to lack of GPU/NPU acceleration virtualization on test computer.