Detailed Test Execution Log Report

Step-by-Step QA Run History & Defect Log Details

Project: FarmCare AI Application Suite
Date: July 2026
Version: 1.0.0 (Release Candidate)
QA Division - Lead Engineer

1. Test Run Overview

This log documents the step-by-step verification history for all 368 test cases designed for FarmCare AI. The test cycle simulated execution logs, mapping statuses for passed, failed, and blocked cases.

Execution Run Summary Stats

Total Cases Run: 368

Passed: 354

Failed: 8

Blocked: 6

2. Logged Defect Descriptions (Failed Cases)

| Defect ID | Module Name | Bug Description | Severity | Status |
| --- | --- | --- | --- | --- |
| FC-FUN-004 | Farmer Registration | Duplicate Phone validation does not show prompt in UI, crashes profile setup page | High | Open |
| FC-FUN-012 | Shop Dashboard | Inventory stock warning displays negative value when inventory has zero items | Medium | Open |
| FC-FUN-032 | Soil Health Card | Soil Nutrient calculation fails for potassium values equal to boundary limit 120 | Medium | Open |
| FC-INT-003 | Weather API | Weather endpoint fails with parsing exception when location name contains numbers | Medium | Open |
| FC-SEC-004 | Firebase Storage | Storage upload permissions allow read access to unsigned image URLs | High | Open |
| FC-UT-005 | Multi-language Support | App language code utility returns 'en' on empty selection instead of local default | Low | Open |
| FC-VAL-004 | Soil Health Card | pH inputs allow double dots like '7..0' causing app exceptions | High | Open |
| FC-UI-006 | Shop Registration | Stepper timeline completed checkmark icon clips on small screens | Low | Open |

3. Blocked Test Cases Log

| Blocked ID | Module Name | Reason for Block | Dependency |
| --- | --- | --- | --- |
| FC-INT-004 | AI Crop Scanner | Gemini Cloud Scan blocked due to API rate limit limits during load run | Gemini API |
| FC-DEP-003 | Weather API | GPS Location access blocked on emulator build due to lack of mock GPS provider | GPS Emulator |
| FC-PERF-001 | AI Crop Scanner | TFLite Model offline scanning benchmarks blocked pending model compilation lock | Model File |
| FC-UI-016 | Weather API | Camera viewfinder guidelines test case blocked due to camera failure on test harness | Camera hardware |
| FC-FUN-020 | AI Chatbot | Chatbot text-to-speech voice read blocked on virtual devices lacking speech engine | TTS service |
| FC-VAL-003 | Marketplace | Quantity input validation blocked pending payment gateway checkout hooks integration | Cart API |